# Accelerated BI Job Market Pipeline (7-Day AI Plan)

This document outlines the compressed, AI-assisted architectural vision and timeline for the project, spanning from raw data extraction to a live, interactive Power BI dashboard within a strict 7-day window.

# Phase 1: Data Extraction (Completed)

Time Spent: Day 0 (Completed ✅)

Goal: Continuously harvest Business Intelligence and Data internship data from the Egyptian market.

Mechanism: Python/Scrapy/Playwright stealth spider running on GitHub Actions.

Status: Scraper built, filtered for internships, and tested against all 83 seed companies.

# Phase 2: Live Data Storage & Preprocessing (PostgreSQL)

Target: Days 1-2

Goal: Store scraped data in a relational database and clean it before insertion.

Rapid Cloud DB (Day 1): Provision a free cloud PostgreSQL database instantly using Supabase or Neon.

Preprocessing Script (Day 1): Use AI to instantly write Python logic to deduplicate, normalize (e.g., standardizing "Cairo" vs "New Cairo"), and tag postings as "new" vs. "removed".

Pipeline Integration (Day 2): Update the Scrapy pipeline to securely INSERT/UPDATE the preprocessed data directly into PostgreSQL using psycopg2 or SQLAlchemy.

# Phase 3: Analysis Layer & NLP

Target: Days 3-4

Goal: Transform the raw scraped text into structured, quantifiable business metrics.

Skill Extraction (Day 3): Rapidly generate Python NLP logic (using Regex or spacy) to extract required skills (e.g., Python, SQL, Power BI) from job descriptions.

SQL Views (Day 4): Write SQL views directly in the PostgreSQL database to automatically calculate:

Hiring Trends: Velocity of postings over the 30-day window.

Role Distribution: Geographic and domain breakdown (e.g., Remote vs. Cairo, FinTech vs. E-commerce).

# Phase 4: Power BI Dashboard & Automation

Target: Days 5-6

Goal: Build the interactive frontend.

Data Connection (Day 5): Connect Power BI directly to the cloud PostgreSQL database and map the pre-calculated SQL views.

Visualizations (Day 5-6): Build the UI: dynamic trend lines, skill frequency bar charts, geographic maps, and drill-down matrices.

Deployment (Day 6): Publish to Power BI Service and configure scheduled refresh.

# Phase 5: Buffer & Final Review

Target: Day 7

Goal: Polish and finalize.

Testing: Ensure the GitHub Actions scraper successfully runs, cleans data, and inserts into PostgreSQL without errors.

Documentation: Finalize the project README and any required presentation materials for your evaluation.